## Slide 1: An Example of a Good & Bad Practice for ICZM
Strymonikos and Ierissos Gulfs
Training Session on Essential Features of an Integrated Coastal Zone Planning and Management

## Slide 2
Coordinating Body:
  Fisheries Research Institute
  Under the Greek National Agricultural Research Foundation
  A research foundation supervised by the Greek Ministry of Agriculture.
Location:
  Strymonikos and Ierissos Gulfs in Greece
  4 prefectures:
      Kavala
      Serres
      Thessaloniki
      Chalkidiki
Time:
  Process started on 1/1/1997 till 31/04/2000
  Duration of project: 36 months + 4 months extension
  Up to date only the information centre is under operation & is funded by the local municipality
Funding:
  50 % LIFE funding instrument
  30 % Greek Ministry of Environment
  20 % Greek Ministry of Agriculture
East Macedonia
Central Macedonia Region
  Part of the EU ICZM Demonstration Programme

## Slide 3: Key Issues
Human activities in the area: mass tourism, uncontrolled building, fisheries, aquaculture, agriculture, forestry and mineral extraction.
  Activities are not always practised wisely & therefore causing increased environmental problems such as pollution and landscape deterioration.
  Environmental problems expected to be far more serious in the next decades because of the expected increase of tourists from the Eastern European countries.
Existing mining activities in Chalkidiki which are changing
  An industry for gold extraction is going to be created in the area thus posing additional threats to the environment.
An ‘Egnatia highway’ connecting Ionian Sea with Asia is now under construction.
River Strymon may carry pollutants from its Bulgarian and Greek watershed into Strymonikos Gulf.

## Slide 4
Area’s principal environmental problems:
  Lack of planning for urban and tourist development,
  Disposal of domestic sewage and rubbish,
  Degradation of surface and ground waters,
  Degradation of natural habitats,
  Declining of fish stocks and
  Salinity intrusion in river strymon
Main problems for the implementation of iczm in the area were:
  Lack of data regarding the natural environment, the socio-economics and the human impacts
  Complex and conflicting jurisdictions of the bodies presently involved in the management of the area
  Insufficient level of environmental awareness

## Slide 5: To cope with the main problems, the following tasks were carried out:
Description:
  A detailed description of the project area regarding its abiotic, biotic, social, economic and administrative features.
Monitoring:
  24 months monitoring programme of key parameters of the zone's marine environment was conducted to diagnose possible threats and to propose measures for arresting environmental degradation.
Analysis:
  Based on the results of the two previous tasks, the focus was to identify and rank environmental problems and threats, evaluate trends of environmental changes, set conservation and management aims and propose specific management measures.

## Slide 6
Concertation:
  Setting up of a Steering Committee involving bodies responsible for the project zone's management
  Aim: to set conservation and management aims, to decide on priority measures and to coordinate their implementation.
Implementation of Measures:
  The main objective the establishment of an Information Centre for Coastal Zones to support environmental awareness activities, to promote cooperation and to alert authorities on emerging environmental threats
Environmental awareness & dissemination of Knowledge:
  Publication of awareness material, presentation of the project and of the EU policy regarding the sustainable use of coastal zone resources, organization of conferences on concerted sustainable management of coastal zones, media work and technical publications of the projects results.

## Slide 7
A preliminary management plan including the description of the project area has been prepared regarding sites, habitats and species.
Preliminary management plan was delivered to all parties involved.
Proposals have been made for the area and at national level.
The informal Steering Committee has stopped the meetings because of lack of legal framework.
HOWEVER, the Information Centre, in order to ensure its operation after the end of the project, with all its equipment was granted to the local authorities.
Activities of the information centre are continued and the attraction of visitors provides an additional income to the local community.
Efforts are currently made to ensure legal and management measures in order to ensure a follow up.
PROGRESS & CONTINUETY

## Slide 8
The good knowledge of the environmental, social, economic and administrative features of the area to be managed is the first essential step in planning integrated management and sustainable development, while continuous monitoring is necessary to detect environmental changes.
Coordination in the form of a legally instituted management body is indispensable for the implementation of ICZM.
The multi-agency partnership of the Steering Committee used in the Strymonikos project, was just an example for the good operation of a coordination management scheme, since it was informal.
LESSONS LEARNT

## Slide 9
The deficiencies in legislation can pose substantial obstacles in concerted management of the area.
Only a legal binding, either in the form of a directive or of an engagement for the implementation of conventions (e.g. Barcelona Convention), or at national level can promote sustainable management and environmental protection.
The Information Centre, that was created in the area, has been proven a very useful tool for supporting actions of environmental awareness, training, dissemination of information, and for promoting participation of the public and local authorities as well.
LESSONS LEARNT

## Slide 10: Thank You For Your Attention!