## Slide 1: ICZM-Best Practice Case Study in Western Zeelandic-Flanders
Training Session on Essential Features of an Integrated Coastal Zone Planning and Management

## Slide 3
Location:
  South of the Netherlands bordering Belgium
  Part of the estuary of river Rhine and Schelde
  The coastal region divided into 2 different areas:
    i. The north sea coast (from cadzand to breskens)
    Characterized by beaches, dunes, nature reserves and recreation
    ii. The westerschelde coast (from breskens to hoofdplaat)
    Formed by dikes and agricultural land
  An intensive versus an extensive touristic area
Initial problem:
  Seaward problem
    Rising seawater level
    Weak link in the costal defence system
  Landward problem
    Weak development of employment in agricultural and tourism sectors
Aim of Project:
  To develop and enlarge of the Western Zeelandic-Flanders’ natural capital to release an impulse for the tourist-economic sector
This process should be coupled to a safe coastal protection integrating the most important economic and social concerns.

## Slide 4: Project Performance
The ICZM process may be divided into 3 phases:
  development of an ICZM vision
  development of sub-projects and
  execution of coastal projects
the 1st phase started in 2000
A project team leaded by the municipalities of Oostburg and Sluis together with a sounding board of around 40 persons articulated a vision for the coast
Result: an ICZM plan for the coast, namely ‘Integrated Coastal Zone Management Western Zeelandic-Flanders’
The document constitutes a legal municipal framework for future coastal development in which coastal protection, environmental and economic enhancements are priority goals.
Goals should be achieved by taking action primarily in the field of coastal safety in combination with recreation and tourism.

## Slide 5
The ICZM plan sets out 2 main principles:
  a broadening of the coastal zone to provide space for coastal defence and recreation, and
  a zoning of the coast in calm or busy segments in order to support the development of touristic or nature conservation areas
Based on this initial ICZM plan, 5 coastal sub-plans were developed which constitute the 2nd phase of ICZM in Western Zeelandic-Flanders.
  ‘Sustainable Coast Opening’: a further development of the main principles of the ICZM vision which provides 4 priority areas of the region where several actions such as parking places, dune passages and beach accesses.
  ‘Naturally Vital’: an extensive development plan for executing coastal measures aiming at giving an impulse for the economic sector and enhancing spatial quality such as nature and landscape. It builds the basis for collaboration of administrations and private enterprises.
  SAIL, ‘Schéma d’Aménagement Intégré du Litoral’: help managing issues affecting the coastlines and communities bordering the Southern North Sea area. It includes the opening up of the coast to visitors on foot or bike, extended parking facilities, improved accessibility, tourist development of the beachfront, and the broadening of the coastal zone via coast corridors.

## Slide 6
  Maya, ‘Marina and Yachting in the Lower North Sea, the Channel Area and the Irish Sea’: aims at the construction of a marina at Sluis on the historic location, a lock, and a port of transit at Cadzand and the realisation of a waterway connection between this lock and the marina. The plan provides leads for urban renewal, accentuation of cultural-historical elements, nature development, recreation and tourism, as well as integral water management.
  SustAccess, ‘Sustainable Accessibility between Hinterlands and Gateways around the North Sea’: decrease the use of cars in the coastal area of the North Sea. Therein new road infrastructure should be developed to separate cars from bicycles.
In the frame of these five sub-plans a multiplicity of projects were executed in the region, 3rd phase such as parking places, dune passages, beach accesses, lookout points, information centres or information panels

## Slide 7: Project Evaluation
STRENGTH
  Pre-determination that ICZM has to be integrated in coastal defence priorities led to precise and target-directed discussions on limited management possibilities.
  Strong public and administrative support of ICZM since the problem definition (flooding and weak development of employment in tourism) came out of the region.
  Project coordination group of 6 persons and sounding board of 40 persons were good working platform to carry ICZM into the region.
  The individual engagement of several persons/administrations was fruitful referring to the forthcoming of the project.

## Slide 8: Project Evaluation
STRENGTH
  Efficient division into 3 phases of ICZM, namely:
    ICZM as a vision and umbrella for the region
    Integration of this vision in sub-projects, and
    Execution of measures.
  A multitude of measures were executed at the coast and showed dwellers and visitors of the region practical benefits of ICZM. The huge realisation of ‘Waterdunen’ functions as a regional and national ICZM eye catcher and provides an impressive showcase of ICZM’s benefits.

## Slide 9: Project Evaluation
WEAKNESS
  ‘ICZM-Western Zeelandic-Flanders’ was not purely integrative since coastal defence had priority and other sectors among the coast have to subordinate their interests.
  New structures and capacities (plans, office, working places) were build-up which cost money.
  Since it is concentrated on execution of ICZM measures mainly, research and assessments on ICZM were limited.
  Marine coast is only considered by means of coastal security.

## Slide 10: Project Evaluation
OPPORTUNITY
  Integration of ICZM in coastal defence issues can provide a straight forward approach in order to execute management options.
  Regionalisation of ICZM, that means giving responsibilities and leeway to the regions, can lead to a pushing forward of ICZM.
  ICZM should constitute an overall vision for a region, but not a panacea for all problems. Under this umbrella, practical ICZM measures should be executed.
  Executions of measures (especially eye catching showcases) are the most important tool to carry benefits of ICZM into the region.

## Slide 11: Project Evaluation
THREATS
  By setting sectoral interests under the priority of coastal defence, integrative nature of ICZM is at risk.
  Strong target-oriented approach holds the risk of being biased and therewith less integrative and/or participative.
  Responsibility and leeway is not given to the region. Persons and administrations in power are not interested in pushing ICZM.
  Funding for build-up of new structures (e.g. plans, office, and working place) is not available.

## Slide 12: Thank You For Your Attention!