## Slide 1: COAST Steering Committee Meeting Reef & Marine Recreation Management (RMRM) Watamu, Kenya Mr. Samuel Nganga , Mr. Baraza Wangwe & Mrs. Lilian Ayimba 25th September, 2013

## Slide 2
OUTLINE
Introduction
Demo Site Baseline Context
RMRM Resources Under Pressure/Hotspots for Strategic Management
Key Partners
Training & Capacity Building
RMRM Management Planning & Future Sustainability
Early Lessons Learnt from RMRM
Cross Linkages between the Demo Sites

## Slide 3
INTRODUCTION
RMRM objective: Responsible reef & marine recreation management for sustainable tourism promoted & tested at selected sites, results documented & disseminated
3 Demo Sites: Watamu (Kenya), Tofo, Barra & Tofinho (Mozambique) & Bagamoyo (Tanzania)
Implemented by EcoAfrica Environmental Consultants in collaboration with the Tech Team/DSMC
Shifted from Reef & Marine “Conservation” to “Recreation” Management after COAST MTE

## Slide 5
BASELINE CONTEXT OF DEMO SITE
Population size within demo site: 8500 – 9000
Local coastal communities are highly dependent on marine resources for livelihood
Tourism is focused on coastal & marine-related activities (snorkelling, SCUBA diving, sport fishing, kite surfing)
Most of the coral reefs were severely damaged by 1998 El Nino event, showing limited signs of recovery
Tourism industry largely foreigner-owned/operated
Majority of the tourists are European

## Slide 6
BASELINE CONTEXT (cont.)
Demo Site falls within the Marine Park & Reserve complex, managed by Kenya Wildlife Services (KWS)
Codes of Conduct (CoC) exist for whale watching, snorkelling & SCUBA diving
Some reef monitoring is done by CORDIO, Wildlife Conservation Society (WCS) & KWS
Three private SCUBA diving operators (Oceans Sport Resort, Blue Fin Diving & Turtle Bay Hotel)
Local safari tours (inclusive of snorkelling) provided by hotels & private operators to the marine park

## Slide 7
HOTSPOTS FOR STRATEGIC MANAGEMENT
Improved management of the large numbers of tourists visiting Coral Gardens at the same time
Strengthened monitoring of activities within the marine park & reserve areas
Greater collaboration among decision-makers for improved management of the sensitive ecosystems
Harmonisation of existing management frameworks
Conservation protocol for adaptive & collaborative management, includes a centralised database

## Slide 8
KEY PARTNERS
DSMC/Tech Team:
Voice of Watamu Women Group
Mida Creek Conservation Community Group
Local Government Authority Malindi
Kenya Forest Service
Kenya Wildlife Service
Watamu Safari Sellers Association
Watamu Marine Association

## Slide 9
KEY PARTNERS (cont.)
DSMC/Tech team:
Community Based Environmental Conservation (COBEC)
Local Ocean Trust/Watamu Turtle Watch
Ministry of Tourism
Turtle Bay Beach Club
A Rocha Kenya
Watamu Association of Boat Operators
Nature Kenya

## Slide 10
FUTURE KEY PARTNERS
Potential future partners:
Dive operator - Mr. Steve Curtis (provided information & advice on the reefs in the area)
CORDIO - Dr David Obura (reef monitoring with A Rocha Kenya)
Coral Reef Care - Rolf Palau (possible demarcation assistance in the medium to long-term)
Pwani University, web-based platform
Kenya Marine & Fisheries Research Institute (KMFRI)
Kenya Maritime Authority

## Slide 11
TRAINING & CAPACITY BUILDING
“Sea through the Looking Glass” Boat Training for boat operators
GIS basic course
Participatory mapping & reef monitoring
Awareness raising through signage & development & dissemination of film materials

## Slide 12
MANAGEMENT PLANNING & FUTURE SUSTAINABILITY
Draw from the existing mangement framework & involve additional stakeholders
Final output is the “Watamu coastal & marine resources management operational strategy”

## Slide 13
EARLY LESSONS
Opportunities for collaboration among stakeholders for improved management of marine recreation
Need for:
  Stronger monitoring of marine resource use
  Build on existing collaboration between all role-players (tourism sector, government, researchers, local communities)
  Improved decision-making incorporating targeted research results (i.e. strengthen links between researchers, government & other stakeholders)
  Adaptive & collaborative management, including participatory mapping

## Slide 14
CROSS LINKAGES
Boat operator training
Sharing of CoCs, experiences & lessons learnt for improving awareness of the significance of RMRM
Development & sharing film footage to highlight wealth of biodiversity, threats, local perspectives & lessons learnt
Cross linkages between thematic areas (signage, boat operator training, participatory mapping, BAPs & BATs)
Participatory action planning

## Slide 15
THANK
YOU