## Slide 1: 5TH STEERING COMMITTEE MEETING Bagamoyo, Tanzania 24th-28th September, 2013
By: Luzio Nhavene; Alexandre Bartolomeu; Esther M. Munyithia
REEF & MARINE RECREATION MANAGEMENT (RMRM) Tofu, Barra & Tofinho (TBT)
Demo Site
Mozambique
25th September 2013

## Slide 2
OUTLINE
Introduction
Demo Site Baseline Context
RMRM Resources Under Pressure/Hotspots for Strategic Management
Key Partners
Training & Capacity Building
RMRM Management Planning & Future Sustainability
Early Lessons Learnt from RMRM
Cross Linkages between the Demo Sites

## Slide 3
INTRODUCTION
(RMRM) objective: Responsible reef & marine recreation management for sustainable tourism promoted & tested at selected sites, results documented & disseminated
3 Demo Sites: Tofo, Barra & Tofinho (Mozambique), Watamu (Kenya) & Bagamoyo (Tanzania)
Implemented by EcoAfrica Environmental Consultants in collaboration with the DSMC
Shifted from Reef & Marine “Conservation” to “Recreation” Management after COAST MTE

## Slide 5
BASELINE CONTEXT OF DEMO SITE
    Population size within demo site: 16977
    Coastal inhabitants highly dependent on marine resources for livelihood
    Tourism is focused on coastal marine-related activities (diving, fishing, marine safaris, snorkelling)
    Tourism industry largely foreigner-owned/operated
  Six SCUBA diving operators based in TBT area - represented by AMAR association
  SCUBA diving focused on mega fauna (manta rays, whale sharks, turtles, whales, etc.) rather than coral reefs

## Slide 6
BASELINE CONTEXT (cont.)
  Absence of a management plan for the marine area
  Lack of coordination among tour operators, government & local communities
  A Code of Conduct (CoC) was developed for divers
  Lack of enforcement of the procedures in CoC
  Mega fauna targeted for meat & commercial purposes
  Insufficient management by government departments
  Limited collaboration/self-regulation by tourism operators

## Slide 7
HOTSPOTS FOR STRATEGIC MANAGEMENT
  Stronger enforcement of regulations
  Improved demarcation & enforcement of activity areas
  Greater awareness of stakeholders of activity impacts
  Better collaboration among stakeholders for improved management of the sensitive areas (i.e. self regulation by dive operators to control visitation to reefs)
  Sustainable seafood initiative
  Monitoring of reefs & improved management
  Implementation of effective waste management system

## Slide 8
  KEY PARTNERS
  DSMC Team:
  Direcção Provincial Para Coordenação da Acção Ambiental (DPCA)
  Direcção Provincial de Turismo
  Associação de Hotelaria e Turismo de Inhambane (AHTI)
  Escola Superior de Hotelaria e Turismo (ESHTI)
  Conselho Municipal da Cidade de Inhambane (CMCI)
  Administração Marítima (ADMAR)
  Direcção Provincial Para Coordenação da Acção Ambiental (DPCA)

## Slide 9
  KEY PARTNERS (cont.)
  DSMC Team:
  Direcção Provincial de Pescas (DPP)
  Bitonga Divers
  Associação Comunitária dos Pescadores do Tofo
  Associação Wonelela
  Associação de Limpeza e do Meio Ambiente (ALMA)
  Tech Team:
  DSMC members + selected hoteliers, researchers, NGOs, tour operators

## Slide 10
  FUTURE KEY PARTNERS
  Potential future partners:
  Ocean Revolution - Dr Timothy Dykman (supports Bitonga divers, has provided information & advice)
  All Out Africa Volunteers - Katie Arnold (seafood survey & reef monitoring)
  Eyes on the Horizon - Ms Hannah Darrin (sustainable seafood initiative)
  Coral Reef Care - Rolf Palau (possible demarcation assistance in the medium to long-term)

## Slide 11
  TRAINING & CAPACITY BUILDING
  Reef assessment/monitoring training
  GIS basic course, in English & Portuguese
  Participatory mapping & reef monitoring
  Awareness raising through school talks, village meetings & distribution of educational materials
  Development & dissemination of film materials

## Slide 12
  MANAGEMENT PLANNING
  & FUTURE SUSTAINABILITY
  DRAFT Vision and management plan structure formulated
  Working towards the identification of RMRM management priorities, roles & responsibilities of stakeholders
  Final output is a sustainability management plan outlining the above

## Slide 13
  EARLY LESSONS
  Challenges in collaboration among stakeholders for improved management of marine recreation
  Need for:
  Better governance of marine areas/resources
  Greater awareness of the value of the marine environment & resources through responsible tourism
  Greater compliance & enforcement by local authorities
  Improved interaction & decision-making among all role-players (tourism industry, government, researchers, communities)
  Greater self regulation within the tourism industry

## Slide 14
  CROSS LINKAGES BETWEEN THEMATIC AREAS
  Placement of multi-user signage
  Collaboration with hotels in terms of impacts on marine environment
  Joint village discussions including ecotourism

## Slide 15
Thanks
Contacts:
1. FP Environment: Mr. Alexandre Bartolomeu / apmb24@yahoo.com.br
2. FP Tourism: Ms. Maria Cidalia cida72cida@yahoo.com.br
3. OIC FP Tourism: Ms. Oraca Cuambe oraca5@yahoo.com.br 4. DPC: Luzio Nhavene
luzhavene@gmail.com
5. MNCPC
Photo courtesy:
Mrs. Marla McCarroll Pinto Rodrigues/UNIDO
Ms. Yolanda Cachu Pavon /UNIDO