REPÚBLIC OF MOÇAMBIQUE

MINISTERY FOR COORDINATION OF ENVIRONMENTAL -MICOA

PROVINCIAL DIRECTORAT FOR COORDINATION OF ENVIRONMENTAL-INHAMBANE

COAST- PROJECT

PROGRESS REPORT FOR PROJECT DEMO SITE – MOZAMBIQUE (November 2010 - January 2011)

# Background Information

## Demonstration project “Community-based eco-tourism, reef management and environmental management systems, focusing on Tofo Bay and Pomene Reserve and coastline.

## This reporting period is related from November-2010 to February 2011.

## The activities developed in this period, it´s concern to the following Relevant COAST Project theme: (environmental management systems EMS, eco-tourism initiatives, reef recreation, management and monitoring mechanisms & strategies)

1.4 The COAST Project in Mozambique started activities in partnership with local stakeholders identified such as: ALMA, (waste management); AMAR (Diving Association), Tourism University, Fishery department, Tourism Department, Environment department, Marine administration, SNV, Municipal council, World Bank Project in Inhambane and Tourism Association. So in our agency no relevant changes happened about, staff, police and governance, including financial allocation.

## 2. Executing agency/partnership update:

Staff details of Executing Agency

| Functional Title | Organization/Department | Found Resorce | Nature of support (personnel, equipment, consultancy, training, communication, etc) |
| --- | --- | --- | --- |
| Dr. Alexandre Bartolomeu Environment Focal Point | Ministry for Coordination of Environmental –MICOA (National Director of Environment Department and environment Focal Point) | Co-financing COAST and MICOA | Technical assistance and advisor in Environmental management systems EMS. |
| Eng. Maria Cidalia Mahumane (Tourism Focal Point) | Ministry of Tourism-MITUR National Directorate for Conservation Areas | Co-financing COAST and MITUR | Technical assistance and advisor in Eco-tourism initiatives, |
| dr. Diogo Borges | Provincial Directorate for Environmental-Demo Site Inhambane | Co-financing COAST and MICOA | Coordination of COAST Project in provincial level, supporting equipment, personnel and technical assistance. |
| dr. Luzio Luis F. Nhavene | Tourism department and Coastal Tourism project-demo site coordinator | COAST Project Founds | Coordination of COAST Project in provincial level |
| Sérgio Correia and Frank Weetjens | AMAR-diving Association | Co-financing in kind | Equipment and consultancy in reef mapping |
| Marcus Trerup and Elisabete da Silva | ALMA Association | Co-financing in kind | Consultancy in waste management |
| Andrea D. Marshall and SimonJ.Pierce | Marine Megafauna Foundation | Co-financing in kind | Equipment and consultancy in reef mapping and reef cheking |

Sub contracts):

| Name and address of sub-contractor | Founding source | Value of Contract | Nature of support (personnel, equipment, consultancy, training, communication, etc) |
| --- | --- | --- | --- |
| Consultant: Anna Spencely: mobile. +27(0)723115700 PO Box 543, Sonpark, 1206, South Africa. Email: annaspenceley@gmail.com | COAST Project | Regional Sub-contract | -Training: Undertake a local assessment of capacity gaps and training needs vis-à-vis & report the results |
| CDS- Xai-Xai, beach CP 66. Tel:+25828235062, email: cdscosta@zonascosteirasgov.mz | COAST Project | In progress | - Consultancy: land use Plan and to identify the key sources of local land-based contamination, erosion, biodiversity / environment / social stress at the demo project area and report the results |
| ALMA-Association | Co-financing (in kind) | In progress | Environmental management systems EMS (waste management) |
| AMAR (diving Association) | COAST Project | USD 2.500,00 | -Consultancy: mapping reefs and, management and monitoring mechanisms & strategies |

3. Project Status

3.1 Information on the delivery of outputs and services

| ITEM NO | ACTIVITY/SERVICE (AS LISTED IN THE WORKPLAN/CONTRACT/LOA) | STATUS (COMPLETE/ ONGOING) | DESCRIPTION OF WORK UNDERTAKEN DURING THE REPORTING PERIOD | DESCRIPTION OF PROBLEMS ENCOUNTERED: (issues that need addressing: decisions/ actions taken) |
| --- | --- | --- | --- | --- |
| 1 | Prepare and implement initial demo project awareness raising activities (public event, brochure) | Complete-100℅ | Prepared 300 brochures (handouts) to introduce project activities and realized the first workshop to launch officially the project which held in 09 December 2010 and four public event in Massinga (12 Governor Members), Pomene (13 participants) from 29 to 31 December 2010 and Tofo at 13 and 14 January 2011 with (20 participants). (see attached reports) | disbursement budget process late: so this activities is continuo we are still inform about the project |
| 2 | Undertake a local assessment of capacity gaps and training needs vis-à-vis the proposed BATs and BAPs & report the results | Complete-100% | Undertaken training needs analysis in April with international consultancy. -Meeting with local tourism operators in Tofo at 20 April 2010 and public sector department. (21 participants). So was developed training needs analysis for the COAST program in 3 sections: a)EMS/certification; b)Ecotourism and poverty reduction; c)Reef management | Logistic process was difficult, because the budget hasn’t been available yet. |
| 3 | Identify and nominate key representatives from each stakeholder group as a local management committee) | Completed-100% | Identified and nominated the local management committee from each stakeholders group. It’s composed by 13 members from public sector, private and local community (see attached list) |  |
| 4 | Develop a partnership action plan/pathway for each activity and agree roles | on going- | Developed a partnership action plan with ALMA, (Clean and Environment Association), AMAR (diving association), for waste management and reef mapping area. In progress partnership with Tourism, and World bank Project to Training Component. |  |
| 5 | Involve local partners and stakeholders aware of new demo Project and activities | Complete-100% | Developed 3 meeting with local management comity and relevant stakeholder based in demo site. Was discussed how to develop the COAST Project in Partnership and was agreed action plan for this year. Presented the project in Massinga Government, meeting with Pomene management Committee for natural resources, Tourism Operators in Tofo and local fisher’s community comity. (see attached reports) |  |
| 6 | Begin work in Tofo to produce a coastal zone use plan & map for sustainable destination planning | on going | Identified a team of experts and developed TOR for produce a coastal zone use plan and map. CDS and Environment department). Printed 20 TOR and distributed to the management comity member for discussion. Result TOR agreed by all stakeholders. (see the TOR attached ) |  |
| 7 | Undertake a baseline survey to identify the key sources of local land-based contamination, erosion, biodiversity / environment / social stress at the demo project area and report the results | On Going | Identified a team of experts and develop TOR for research pollution causes and report the results |  |

3.2 Observation

The COAST Project in Mozambique, specifically in demo site, Tofo and Pomene National Reserve, started activities 3 months ago, so the most important achievements now, was to Involve local partners and stakeholders aware of new demo Project and activities, was developed meetings and workshops with private sector, local governance and community and was agreed the project initiatives.

Also was agreed with SNV and Tourism Department the specific action plan to develop ecotourism initiatives in demo site, through the seven mechanism defined by UNWOT, to reduce poverty in local community to be implemented in partnership with COAST Project. Another relative achieve is concern on change in behavior of local stakeholders (Diving Association-AMAR, Clean and Environment Association ALMA, Fishers Community Comity, and Provincial Association of Tourism), to work in partnership to reduce the negative impact of tourism in the coast line, involving local community in different activities.

Acknowledgement

| Partner Organization/Lead Focal Point (Partner country) Comments/observations | Project Technical Coordinator (RCU) Comments/observations |
| --- | --- |
| Name: Date: Signature: | Name: Date: Signature: |

Mozambique, 6th March 2011